## Slide 1: Emre Cakmak
ToDO LIST APPLICATION

## Slide 2: Introduction
The Objective:
Build a Todo List Application
To Demonstrate:
Agile & Project Management
Databases & Cloud Fundamentals
Programming & Testing Fundamentals
Front-End Web Technologies
Consultant Journey
API Development
Automated Testing

## Slide 3: Consultant Journey
Technologies learned
  HTML, CSS, JavaScript
  SQL
  Java & Unit/Integration Testing
    Maven
    JUnit
    Spring
  User-Acceptance Testing:
    Selenium
  Static Analysis:
    SonarQube

## Slide 4: Risk Assessment

## Slide 5: Risk Assessment – Initial Scores and Actions

## Slide 6: Risk Assessment – Intermediary Scores/Actions

## Slide 7: Risk Assessment – Final Scores/Actions

## Slide 8: Project Management
Jira
UMLs
User Stories
MoSCoWs

## Slide 9: Jira Board

## Slide 10: UMLs

## Slide 12: Customer user stories

## Slide 14: Testing

## Slide 15: Selenium and SonarQube Issues
SonarQube installation issues:
  StartSonar file would not implement the proper processes due to it thinking localhost:9000 being "used"
Lack of Selenium/ Front-End Testing
  Due to time constraints
  Lack of experience
  Will revisit in the future

## Slide 16: Retrospective - Sprint Review
What went wrong?
Time constraints
Lack of experience
Incomplete Front-End Testing
What went right?
The application is fully functional and looks aesthetically pleasing
I learned a lot, even if there is room for improvement
Given an extra week, the Front-End testing could easily be completed
SonarQube installation issues.

## Slide 17: Final Conclusion
The project is fully functional with good design
Implementation of Integration and Unit testing; Test coverage was at 80%+
For the future, proper implementation of Front-End testing
Successful .jar build
Reinforced Front-End knowledge